## Slide 1: MANUAL TESTING
Prepared By:
GOKUL S

## Slide 2: BUG LIFE CYCLE
When Ever Test Engineer Find a Defect .It will be Reported to the developer and it has to be tracked . For this we have some Process Bug or Defect life cycle.
This is important stage for Developer and Test Engineer.

## Slide 3
NEW
Assign
Fixed
Re-Test
Re-Open
Closed
Cannot Reproduce
Duplicate
Invalid
Deferred
Can’t Fix
RFE
(T E)
(Concerted Developer )
(Developer)
(T E )
( T E)
( T E )
Flow Diagram for Bug Life Cycle

## Slide 4
CANNOT REPRODUCE
Test Engineer can see the defect .Developer can’t see the Defect. But Test Engineer have Proof [Screen Shot]on it .
Then, Developer Change the Status to CANNOT REPRODUCE
DUPLICATE
Test Engineer raise a defect and another test engineer raise the same defect by unknowingly / Mistakenly.
In the stage developer change the status of Second defect to DUPLICATE

## Slide 5
INVALID
Test Engineer raise a defect but developer does not accept it.
In this Situation, developer change the change the status to INVALID.
DEFERRED/ postpone
Whenever Test Engineer raised a defect .It will reported to the Developer. He accept the Defect .But He Fix the defect later
Developer has to fix too many defect . But there is no time . In this case Developer has POSTPONE the Minor &Trivial

## Slide 6
CAN’T FIX / UNABLE TO FIX
Test Engineer Logged the Defect . Developer accept the defect .But he was unable to fix the defect
In this situation, Developer change the status to CAN’T FIX
In this situation ,ask to the manager . If he say close the defect . Send the mail to all team members and close for Proof

## Slide 7
Request For Enhancement [Rfe]
When Test Engineer Logged the defect . But Developer Should not accept as a defect . But he accept as a Good suggestion .
All RFE Should share with Customer through Business Analyst or Project Manager.
In this situation Developer change the status to RFE

## Slide 8: THANK YOU